| CONTRACT DATA REQUIREMENTS LIST |  | Form Approved |
| --- | --- | --- |
| (1 Data Item) |  | OMB No. 0704-0188 |
| Public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding thus burden estimate or any other aspect of this collection o f information, including suggestions for reducing this burden, to Department of Defense, Washington Headquarters Services, Directorate for Information Operations and Reports, 1215 Jefferson Davis Highway, Suite 1204, Arlington, VA 22202-4302, and to the Office of Management and Budget. Paperwork Reduction Project (0704-0188), Washington, DC 20503. Please DO NOT RETURN your form to either of these addresses. Send completed form to the Government Issuing Contracting Officer for the Contract¦PR No. listed in Block E. |
| A. CONTRACT LINE ITEM NO. | B. EXHIBIT | C. CATEGORY: |
|  |  | TDP |  | TM |  | OTHER | X |
| D. SYSTEM¦ITEM | E. CONTRACT/PR NO. | F. CONTRACTOR |
| 1. DATA ITEM NO. | 2. TITLE OF DATA ITEM | 3. SUBTITLE |  | 17. PRICE GROUP |
|  | Contract Performance Report (CPR) | Contract Performance Report (CPR) |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) | 5. CONTRACT REFERENCE | 6. REQUIRING OFFICE |  | 18. ESTIMATED TOTAL PRICE |
| DI-MISC-81466/T |  |  |  |  |
| 7. DD 250 REQ | 9. DIST STATEMENT REQUIRED | 10. FREQUENCY | 12. DATE OF FIRST SUBMISSION | 14. DISTRIBUTION |  |  |
| LT | C | Monthly | SEE BLOCK 16 |  | b. COPIES |  |  |
| 8. APP CODE |  | 11. AS OF DATE | 13. DATE OF SUBSEQUENT SUBMISSION | a. ADDRESSEE | DRAFT | FINAL |
| N/A |  |  | SEE BLOCK 16 |  |  | Reg | Repro |
| 16. REMARKS |  |  |  |  |
| Block 4: Reporting Levels: Format 1 reporting shall be at Level 3 of the Contract Work Breakdown Structure (CWBS), but lower levels may be required for CWBS Elements at Level 3 that are greater than 20% of total Performance Measurement Baseline (PMB) budget. If the budgeted value of the Level 3 CWBS element exceeds 20% of the Performance Measurement Baseline (PMB) then that element shall be reported at a lower level until none of the lower reporting elements exceeds 20% of the PMB. If the budgeted value of a Level 2 CWBS element is less than 1% of the PMB then the element shall be reported at Level 2, not subdivided into its Level 3 components. The contractor, with the Government approval, shall review and update Format 1 reporting levels requirements at major program transitions (e.g., Program Design Review, Contract Design Review, start of test programs, Limited Rate Initial Production) or as agreed by both contracting parties. Block 12 & 13: The initial submission is due no latter than (NLT) 12 working days after the end of the contractor’s second accounting period after contract award Subsequent submissions of Format 1-4 are due NLT 12 working days after the end of the contactor’s accounting period. Format 5 is due NLT 15 working days after the end of the contractor’s accounting period. (Note: Contractors may elect to attach subcontractor Format 5 reporting and cross reference this analysis in the Format 5 reporting submitted to the Government to gain time efficiencies and meet submission dates.) Block 14: All data being provided by the contractor shall be delivered in Electronic format as defined in the data item description DI-MGMT-81466 and formats 1-4 in MS Excel, Format 5 in MS Word and entire document in Winsight format. |  |  |  |  |
|  | 15. Total |  |  |  |
| G. PREPARED BY | H. DATE | I. APPROVED BY | J. DATE |
| Roger H. Mandel | 23 March 2006 |  |  |
| DD FORM 1423-1, JUN 90 (EG) | Previous editions are obsolete | Page | 1 | of | 2 | Pages |

| CONTRACT DATA REQUIREMENTS LIST |  | Form Approved |
| --- | --- | --- |
| (1 Data Item) |  | OMB No. 0704-0188 |
| Public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding thus burden estimate or any other aspect of this collection o f information, including suggestions for reducing this burden, to Department of Defense, Washington Headquarters Services, Directorate for Information Operations and Reports, 1215 Jefferson Davis Highway, Suite 1204, Arlington, VA 22202-4302, and to the Office of Management and Budget. Paperwork Reduction Project (0704-0188), Washington, DC 20503. Please DO NOT RETURN your form to either of these addresses. Send completed form to the Government Issuing Contracting Officer for the Contract¦PR No. listed in Block E. |
| A. CONTRACT LINE ITEM NO. | B. EXHIBIT | C. CATEGORY: |
|  |  | TDP |  | TM |  | OTHER | X |
| D. SYSTEM¦ITEM | E. CONTRACT/PR NO. | F. CONTRACTOR |
| 1. DATA ITEM NO. | 2. TITLE OF DATA ITEM | 3. SUBTITLE |  | 17. PRICE GROUP |
|  | Contract Performance Report (CPR) | Contract Performance Report (CPR) |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) | 5. CONTRACT REFERENCE | 6. REQUIRING OFFICE |  | 18. ESTIMATED TOTAL PRICE |
| DI-MISC-81466/T |  |  |  |  |
| 7. DD 250 REQ | 9. DIST STATEMENT REQUIRED | 10. FREQUENCY | 12. DATE OF FIRST SUBMISSION | 14. DISTRIBUTION |  |  |
| LT | C | Monthly | SEE BLOCK 16 |  | b. COPIES |  |  |
| 8. APP CODE |  | 11. AS OF DATE | 13. DATE OF SUBSEQUENT SUBMISSION | a. ADDRESSEE | DRAFT | FINAL |
| N/A |  |  | SEE BLOCK 16 |  |  | Reg | Repro |
| 16. REMARKS |  |  |  |  |
| Format 2: The Contractor shall provide the contractor’s functional breakdown structure (e.g. Engineering, Manufacturing, Program Management, Quality, Test) or other organizational breakdown, e.g., by Integrated Product Team (IPTs). Material and major subcontractors shall be included as separate elements. No formal monthly variances analysis is required for Format 2; however, the contractor should be able to correlate the variances from Format 1 to Format 2. Format 3: The contractor shall include identical forecast periods. These periods shall be monthly for at least 6 months, quarterly for at least 2 quarters and then quarterly, or semi-annually, or annually to completion. Format 4: Organizational structure shall be the same as shown on Format 2. Format 5: Variance Analysis Threshold: Cumulative Period: Cost and or Schedule Variance exceeding +/- $50K and +/- 10%. Five largest Variances at Completion exceeding +/- $50K and +/- 10%. Other cost and schedule variances or technical performance issues that are causing or are likely to cause +/-$50K and +/-10% schedule delays or cost overruns. The Government reserves the right to review and have modified, through negotiations, the variance analysis requirements and reporting levels for Formats 1, 2, 3 and 4 during the performance of the contract, but no sooner than 6 months after contract award or prior to any significant major program transition. |  |  |  |  |
|  | 15. Total |  |  |  |
| G. PREPARED BY | H. DATE | I. APPROVED BY | J. DATE |
| Roger H. Mandel | 23 March 2006 |  |  |
| DD FORM 1423-1, JUN 90 (EG) | Previous editions are obsolete | Page | 2 | of | 2 | Pages |