Software Management

Example Statement of Work

From Appendix B-2: USAF Weapon Systems Software Management Guidebook

The Statement of Work (SOW) is a document that enables offerors to clearly understand the government's needs for the work to be done in developing or producing the goods or services to be delivered by a contractor.  The following are some examples of software related SOW that can be used.

- The contractor shall establish the CS&S architecture within the context of the overall system including selection of processor types and architecture, and software architecture and major interfaces, in accordance with applicable Open Systems guidance. As applicable, the SOW should describe which architecture evaluation steps are the supplier‘s responsibilities, and which are to be performed jointly by the acquirer and the system supplier.

- The contractor shall generate a specification, SOW, WBS in accordance with the CDRL, IMP, IMS, and SDP sufficient to describe the software development processes to be employed on the program.

- The contractor shall design, fabricate, integrate, test, and evaluate the hardware, software, facilities, personnel subsystems, training, and the principle items necessary to satisfy program requirements, and to support and operate the system. This includes the requirements analysis, design, coding and unit testing, component integration and testing, and CSCI level testing for software. This also includes system development and operational test and evaluation, software quality, configuration management, and support for software.

- The contractor shall define a software development approach appropriate for the computer software development and integration effort to be performed under this solicitation.

- The contractor shall document the software development approach in a SDP, shall implement the SDP requirements, and shall maintain the SDP.

  - The SDP shall describe the contractor's software development and quality processes. These processes should be based on the contractor's tailoring of internally-developed standard processes used on previous military programs, standard commercial processes, and wholly new standard processes. Software processes documented in the SDP shall be integrated and consistent with the IMP and IMS.

  - The contractor shall comply with the requirements of the SDP for all computer software to be developed, integrated, or maintained under this effort. The SDP shall identify the required software and the developers or suppliers of the software, and shall define the offeror‘s proposed software development processes, the activities to be performed as a part of the processes, the tasks which support the activities, and the techniques and tools to be used to perform the tasks. Note: The Government at its discretion may place the SDP on contract. Refer to Appendix I for suggested SDP content.

- The contractor shall support the CS&S IPT as appropriate. This group shall be responsible to:

  - Define the computer systems and software architecture.

  - Plan the development and delivery of all software components, blocks.

  - Monitor the progress and status of all CS&S activities.

  - Manage CS&S risks.

  - Advise the program manager in all areas relating to the acquisition and support of computer resources.

  - Select and document a software support concept.

  - Monitor compliance of the program with computer systems and software policy, plans, procedures, and standards.

  - Integrate software test activities with the overall system test plan/approach.

- The contractor shall use EVM to manage, determine the status of, and report on the software development effort.

- The contractor shall implement selected software metrics to provide management visibility into the software development process and progress. The contractor shall apply the Air Force core software metrics, as a minimum. The selected metrics shall clearly portray variances between actual and planned performance, shall provide early detection or prediction of situations that require management attention, and shall support the assessment of the impact of proposed changes on the program. The contractor shall provide the program office routine insight into these metrics. Note: Refer to Appendix H of this guidebook for more information on the Air Force Core Software Metrics.

  - The contractor shall define, manage, track, and verify computer resources (hardware/software) growth and reserve capacity requirements as defined in the system and subsystem specifications. This includes reserve capacity for memory, throughput, I/O, and network.

- The contractor shall perform a growth analysis for each functional area considering historical experience and risk, software size control activities, planned technology refresh upgrades to computer resources hardware based on predictions, and qualification of hardware necessary to support growth provisions.

- The contractor shall include software processes, tasks, reviews, and events in the IMP and IMS. The contractor shall ensure the SDP, IMP, and IMS include the processes, events, and criteria to manage the technical performance characteristics and associated margins and tolerances of the hardware and software.

- The contractor shall address computer systems and software as part of technical reviews and audits. [Refer to Appendix B for more information on software coverage in technical reviews and audits.]

- The contractor shall perform special studies as requested by the Government (e.g. design trade studies, cost benefit analyses, and CS&S maintenance/upgrade plans).

- The Government intends to establish and achieve full organic maintenance capability for the system and separately contract for Training Systems (Aircrew Training System/ Maintenance Training System (ATS/MTS)) development & procurement. Successful establishment and achievement of this capability requires the contractor and subcontractors to compile, control, maintain and deliver various engineering design disclosure data including computer software in varying media forms and methods in accordance with {specific Contract Line Item Number (CLINs) and contract clauses}.

- The contractor shall implement procedures to ensure early identification of all asserted restrictions on all technical data and computer software (both commercial and noncommercial), including restrictions asserted by subcontractors and suppliers, and to manage the use of proprietary technologies.

- The contractor shall prepare and provide Software Resources Data Reports (SRDRs). SRDR requirements, in accordance with DoD 5000.04-M-1, shall apply to the prime and be flowed down to any lower tier contractor that will have an SD&D contract for software effort valued at more than $25M.

- The contractor shall establish and maintain a hardware-in-the-loop, software/system integration lab (SIL). [Note: may not be applicable/required for all weapon system programs.]

- The contractor shall implement a program to provide quality assurance of software processes and deliverables. Develop and maintain a Software Quality Assurance Plan which details the subsystem and system level processes used to insure software products are tested and validated in accordance with the systems engineering requirements decomposition. Major events within the Software Quality Assurance Plan shall be reflected in the IMS. Major events include, but are not limited to, Software Quality Audits, Software Configuration Audits, and Software Qualification Testing. Software Quality Assurance shall be flowed to vendors and subcontractors that produce software products used in meeting program requirements.

- The contractor shall develop, implement, and maintain a Software Requirements Specification (SRS), a Software Design Description (SDD), a System/Subsystem Design Description (SSDD), and a Software Product Specification (SPS).

- The contractor shall maintain the approved System Specification. The Government will control the functional baseline as reflected in the System Specification and the contractor shall control the allocated and product baseline (software and hardware) throughout the development phase.

- The contractor shall establish and maintain a configuration and data management process (hardware and software) for the duration of the program, using MIL-HDBK-61A as a guide. The contractor shall develop, implement, and maintain a Configuration Management/Data Management Plan that addresses the entire life cycle. The contractor shall establish and maintain an electronic data management system that facilitates Government access.

- The contractor shall provide appropriate technical data and license rights for the entire system. For any unmodified commercial off the shelf (COTS) systems, this includes at least the deliverables and license rights as are typically provided to the customer or end user, and at least the minimum rights for technical data as required by DFARS 252.227-7015. For all other systems (e.g., noncommercial, military peculiar, or developmental - including any modifications to commercial systems that are funded in whole or in part by the Government), this includes (1) the complete technical data package providing all production-level details; (2) all computer software as defined at DFARS 252.227-7014, including object/executable code, source code, and design information; and (3) the associated license rights consistent with the applicable Defense Federal Acquisition Regulation Supplement (DFARS) data rights clauses (including/allowing specially negotiated license rights when appropriate). [Note: contractors should be required to provide early notification of any software they deem proprietary and should provide supporting rationale.]

- The contractor shall develop, implement and maintain a System Safety Program (SSP), in accordance with MIL-STD-882D. The SSP shall assess hardware, software safety, human factors, and other potential sources of hazards for acceptable mishap risk throughout the system life cycle, such as safety critical functions. The contractor shall document the SSP in a SSPP per data item DI-SAFT-81626, 1 August 2001. The SSPP shall describe the contractor‘s proposed system safety program in detail, including processes to identify typical hazards and develop design solutions for them, and identify candidate hazards for analysis. Assessments shall be accomplished using best commercial/military system safety practices to analyze system design, software, and pilot-vehicle interface issues. The contractor shall propose a methodology for verification testing of safety critical items.