System Functional Review

Exit Questions

From the Defense Acquisition Guidebook

Typical SFR success criteria include affirmative answers to the following exit questions:

- Can the system functional requirements, as disclosed, satisfy the draft Capability Development Document?

- Are the system functional requirements sufficiently detailed and understood to enable system design to proceed?

- Are adequate processes and metrics in place for the program to succeed?

- Are the risks known and manageable for development?

- Is the program schedule executable (technical/cost risks)?

- Is the program properly staffed?

- Is the program with the approved functional baseline executable within the existing budget?

- Is the updated CARD consistent with the approved functional baseline?

- Does the updated cost estimate fit within the existing budget?

- Has the system Functional Baseline been established to enable preliminary design to proceed with proper configuration management?

- Is the software functionality in the approved functional baseline consistent with the updated software metrics and resource-loaded schedule?

- Are the supportability requirements to achieve the support strategy included in the performance specifications?

- Are the program development efforts required to achieve the sustainment key performance parameters and key system attributes and enabler metrics, along with their corresponding schedules, included in the program documentation and Life-cycle Sustainment Plan?

- Has a draft preliminary Software Requirements Specification been defined, with complete verification requirements?

- Has an initial software architecture design been defined?

- Have the system-level hazards been reviewed and mitigating courses of action been identified?