Required Elements in the TEMP Document

The TEMP shall include the following information and comply with the following format.

Cover/Signature Page

Executive Summary

Revision Summary (if applicable)

- Introduction

Background

Operational Performance Requirements

Critical Technical Parameters

- Program Summary

  - Integrated Master Schedule

Management

Section C. Developmental Test and Evaluation Outline

  - Developmental Test and Evaluation Overview

Developmental Test and Evaluation to Date

Future Developmental Test and Evaluation

Developmental Test and Evaluation Plans and Reports

Section D. Operational Test and Evaluation Outline

  - Operational Test and Evaluation Overview

Critical Operational Issues

Operational Test and Evaluation to Date

Planned Operational Test and Evaluation

Operational Test and Evaluation Plans and Reports

Section E. Test and Evaluation Resource Summary

  - Summary

Resource Summary Updates

Appendices:

  - Bibliography

  - Acronyms

  - Points of Contact

Guidance on Required Elements

Cover/Signature Page

The TEMP cover page should, at a minimum, be signed and dated by: the Program Manager, the Component Head or CAE, DHS Director, T&E and Standards (dependent upon program level), and the DHS ADA (dependent upon program level).   See TEMP template in this document.

Executive Summary (1 to 2 pages in length)

Provide an Executive Summary of the TEMP. The Executive Summary should be a brief discussion of the plan, highlighting the salient points of each chapter in the plan, including goals and objectives and expected outcomes.  Briefly discuss the roles and responsibilities of key participants and discuss reports expected to be prepared and how these reports will support program decisions.

.

Revision Summary (if applicable)

The Revision Summary should provide a high-level description of major changes followed by a Table of Changes that describes specific changes, including references to the changed section/paragraph.

- Introduction

  - Background

Briefly summarize the capability the system provides.  Briefly describe the system design. Include key features and subsystems; describe unique characteristics of the system or unique support concepts which may result in special test and analysis requirements.  Do not repeat detailed background information from other program documents.  The focus of this section should be on T&E issues.

  - Operational Performance Requirements

List in matrix format (see Table L-1) the minimum acceptable operational performance requirements.  Operational performance requirements should be traceable to the ORD and the Key Performance Parameters (KPPs) listed in the ORD.  Table L-1 contains examples of operational performance requirements with their associated threshold and objective parameters.  Thresholds, against which each of the effectiveness and suitability parameters will be measured, are normally quantitative.  Thresholds should represent the level of system performance acceptable to the user to successfully provide the desired capability.

  - Critical Technical Parameters

List in a matrix format (see Table L-2) the critical technical parameters of the system that have been evaluated or will be evaluated during the remaining phases of DT&E. For each technical parameter, list the appropriate technical threshold.  Highlight critical technical issues that must be demonstrated before entering the next acquisition phase or before entering OT&E.

Table L-1: Example of Operational Performance Requirements

| Operational Effectiveness |
| --- |
| Requirement | Parameter | Threshold | Objective |
| Speed** | Minimum Top Speed | 25 Knots | 30 Knots |
|  | Continuous Speed (Sea State 2) | 20 Knots | 25 Knots |
| Threat Detection | Probability of detection of unknown threat | 85% at 10 miles | 90% at 10 miles |
| Operational Suitability |
| Requirement | Parameter | Threshold | Objective |
| Reliability | Mean Time Between Maintenance Actions | 1000 Hours | 1200 Hours |
|  | Mean Time Between Failures | 2000 Hours | 2200 Hours |
|  | Mean Time Between Critical Failures | 5000 Hours | 5200 Hours |
| Maintainability | Mean Time To Repair | 2.5 Hours | 2.0 Hours |
| Operational Availability** | Percentage Of Time Available To Support Operational Tasking | 80% | 85% |

** Key Performance Parameter

Table L-2: Sample Critical Technical Parameters Matrix

| < Project Title > |
| --- |
| Critical Technical Parameter | Test Event | Technical Threshold | Test Location | Test Schedule | Decision Supported |
| Stability | Model Test | Self-right through 360o | Government Test Site | Development Test (DT) | Preliminary Design Completion |
| Stability | Static Roll-over | Self-right through 360o | Contractor | DT | Preliminary Acceptance |
| Minimum Top Speed | Model Test | 25 Knots | Government Test Facility | DT | Preliminary Design Completion |

Additional examples of Critical Technical Parameters for various types of systems are included in

Table L-3.

Table L-3: Examples of Critical Technical Parameters

| Boats | Aircraft |
| --- | --- |
| Length Beam Draft Speed Range Human Factors Safety/Environmental Health Navigation | Speed Maneuvering Range Maximum Gross Weight Cargo Capacity Personnel Capacity Human Factors Airworthiness |
| Information Technology | Radars |
| Enterprise Architecture Compliance Speed of Calculation Throughput Capability Reliability Software Maintainability Security Controls Human Factors | Range Detection Limits Jamming Protection Reliability Error Rate/Signal Processing Human Factors |

- Program Summary

1.	Integrated Master Schedule

Graphically display the integrated time sequencing of the critical T&E phases and events within the integrated master schedule.  Figure L-1 is provided for illustrative purposes only.  The PM may use any graphics technique that clearly shows the key T&E events and their sequential relationship with the acquisition life cycle phases.  T&E events should be traceable to applicable test requirements (KPPs and Critical Operational Issues [COIs]) within the appropriate T&E documentation (e.g., ORD, test plans, test reports, traceability matrix, etc.). Include event dates related to the testing program, such as Acquisition Decision Events (ADEs), test article availability, appropriate phases of DT&E, and OT&E. Include all T&E planning documents (TEMP, DT&E Test Plan, OT&E Test Plan) and DT&E and OT&E Reports.

Figure L- 1: Sample Integrated Master Schedule (Fiscal Years)

2.	Management

Identify all organizations that will be participating in the T&E program.  Discuss in detail the roles and responsibilities of each of the identified stakeholders.  Organizations which must be included in the T&E program include the PM, the Component, the Independent Evaluator or Operational Test Authority (OTA), or any organization conducting actual testing, including contractors and operational units.

Section C. Developmental Test & Evaluation Outline

  - Developmental Test & Evaluation Overview

Discuss the overall goals and objectives of the DT&E program.  Explain how the planned (or accomplished) DT&E will verify the status of the engineering design and development progress, verify that design risks have been minimized, and substantiate the achievement of technical performance.  Discuss specific DT&E exit criteria and system acceptance tests, qualification tests, and test readiness reviews if applicable.  This section should also address:

- Technology which has not demonstrated its ability to contribute to system performance and ultimately provide the capability the program is designed to provide, and

- Degree to which system hardware and software design has stabilized so as to reduce manufacturing and production decision uncertainties.

  - Developmental Test and Evaluation to Date

Describe all DT&E which has been conducted to date.  Include all DT&E conducted by both contractors and the government.  Briefly note the results of the testing and reference all reports completed or under preparation.

  - Planned Developmental Test and Evaluation

Discuss all remaining DT&E that is planned, beginning with the date of the current TEMP revision and extending through completion of production.  Place emphasis on the testing events that will occur during the upcoming acquisition phase and the corresponding test resources and assets needed (e.g., test facilities and ranges, government furnished equipment, and specialized test equipment).  For each segment of testing (e.g., modeling, laboratory tests, and in-plant tests), the following topics should be discussed:

    - Configuration Description - Summarize the functional capability of the system configuration (model, mock-up, and prototype) and how it differs, if any, from the planned production model.

    - DT&E Objectives - State the test objectives for the phase in terms of the critical technical parameters (CTPs) to be confirmed.  Identify any specific technical parameters which an Acquisition Decision Memorandum (ADM) or legislative action has directed to be demonstrated during a particular phase of testing.

    - DT&E Events, Scope of Testing, and Basic Scenarios - Summarize the test events, test scenarios, and the test design concept.  Quantify the testing in terms of the number of test events planned, and discuss the information which will be expanded upon in the DT&E Plan.  Discuss the environment in which testing will be conducted and how realistic that environment is.  Describe and identify any models or simulations that will be used, justification for their use, and relevant validation or certification requirements.

    - Limitations - Discuss any test limitations that may significantly affect the evaluator’s ability to draw conclusions and make recommendations concerning the critical technical parameters.

  - Developmental Test and Evaluation Plans and Reports

Describe all required DT&E plans and reports.  Include information on the scope of each plan or report, who prepares it, who reviews it, who approves it, and when it is to be submitted.

Section D. Operational Test & Evaluation Outline

  - Operational Test and Evaluation Overview

The OT&E outline will typically be written by the independent operational evaluator or OTA with inputs from the program and the user/operators.  Discuss the overall goals and objectives of the OT&E program, including any combined DT&E/OT&E or integrated testing.  Discuss the entry criteria that must be met prior to the commencement of OT&E.  Discuss how OT&E is performed independently from the vendor and structured to ensure that an operationally effective and operationally suitable system is delivered to the Component and user/operators.  Provide information to show how OT&E will evaluate the system in an environment as operationally realistic as possible (i.e., using typical operators, expected ranges of natural environmental conditions, and expected operational scenarios).  Discuss the different phase components of the planned OT&E, which may include Early Operational Assessment (EOA), Operational Assessment (OA), Initial Operational Test and Evaluation (IOT&E), and Follow-On Operational Test and Evaluation (FOT&E).

  - Critical Operational Issues

List the COIs that have been identified by the Sponsor, Component or end user.  COIs are the operational effectiveness and operational suitability issues (not characteristics, parameters, or thresholds) that must be examined in OT&E to evaluate/assess the system’s capability to provide the desired capability. A COI is typically phrased as a question that must be answered in order to properly evaluate the operational effectiveness (e.g., Will the system detect Home-Made Explosives at a level that will prevent a terrorist attack at airport terminal environments?) and operational suitability (e.g., Will the system be maintainable within the planned funding levels, personnel structure, and expertise level at airport terminal facilities?).

The list of COIs should be thorough enough to ensure that, if every COI is resolved favorably, the system will be operationally effective and operationally suitable when employed in its intended environment by typical users.  The list of COIs will normally consist of five to ten issues and should reflect only those that are truly “critical” in nature.  If a COI cannot be favorably resolved during testing, the situation should be reviewed by the program office and user/operator as to the actual operational impact, and recommendations for resolution should be presented to the ADA.

  - Operational Test and Evaluation to Date

Briefly describe all OT&E (including EOA and OA) that has been completed; if none has been conducted, so state.  The descriptions should include the following:

- A description of the system actually tested and how its configuration relates to the system that will be fielded.

- A summary of the actual testing that occurred, including events, scenarios, resources used, test limitations, evaluations conducted, results achieved, and a reference to any test report detailing the results of such testing.  Emphasis should be upon those COIs that were resolved, partially resolved, or unresolved at the completion of that portion of testing.

  - Planned Operational Test and Evaluation

    - Configuration Description - Identify the system to be tested, and describe any differences between the tested system and the system that will be fielded.  Include, where applicable, the extent of integration with other systems with which it must be interoperable or compatible.  Characterize the system (e.g., first article, production representative, or production configuration).

    - Operational Test and Evaluation Objectives - State the test objectives including the COIs to be addressed during remaining OT&E and the Acquisition Decision Events (ADEs) supported. OT&E which supports the Production and Deployment Decision (ADE 3) should have test objectives that examine all areas of operational effectiveness and suitability.

    - Operational Test and Evaluation Events, Scope of Testing, and Scenarios - Summarize the scenarios and identify the events to be conducted.  Indicate the type of resources to be used, the simulation(s) to be employed (if applicable), the type of representative personnel who will operate and maintain the system, the status of logistic support, the operational and maintenance documentation that will be used, and the environment under which the system is to be employed and supported during testing.  This section should also identify sources of information (e.g., developmental testing, modeling, and simulations) that may be used by the operational testers to supplement this phase of OT&E.  Whenever models and simulations are to be used, explain the rationale for their applicability and credible use.

    - Limitations - Discuss the test limitations including the scenario realism, resource availability, limited operational environments, limited support environment, maturity of tested system, safety, etc., that may impact the resolution of affected COIs.  Indicate the COI(s) affected in parentheses after each limitation.

  - Operational Test and Evaluation Plans and Reports

Describe all required OT&E plans and reports, which include plans and reports for any scheduled EOA and OA.  Include information on the scope of each plan or report, such as who reviews it, who approves it, and when it is to be submitted.  OT&E Plans are prepared by the user/operators, and approved for use by the OTA.  The OT&E Plan is executed by the user/operator and overseen by the OTA.  The OTA is then responsible for test evaluation and OT&E report generation.  DOT&E is responsible for briefing OT&E results and conclusions at the appropriate ADEs to the ADA.

Section E. Test and Evaluation Resource Summary

  - Summary

Provide a summary (preferably in a table or matrix format) of all key T&E resources, both Government and contractor, which will be used during the course of the acquisition program.  Estimate, by Fiscal Year, the funding required to pay direct costs of planned testing (see Table L-4) and identify any major shortfalls.

|  | FY08 | FY09 | FY10 | FY11 | FY12 | FY13 | FY14 | FY15 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| DT&E | 50 | 75 | 125 | 175 |  |  |  |  |
| OT&E | 5 | 10 |  | 375 | 375 | 55 | 35 | 15 |
| Total | 55 | 85 | 125 | 550 | 375 | 55 | 35 | 15 |

Table L-4: Summary of T&E Funding Requirements

Specifically, the TEMP shall identify the following test resources:

(a) 	Test Articles - Identify the actual number of and timing requirements for all test articles, including key support equipment and technical information required for testing in each phase of DT&E and OT&E.  If key subsystems (components, assemblies, subassemblies, or software modules) are to be tested individually, before being tested in the final system configuration, identify each subsystem in the TEMP and the quantity required.  Specify if/when prototypes, development pre-production, or production models will be used.

(b) 	Test Sites/Instrumentation/Airspace/Spectrum - Identify the specific facilities/test ranges to be used for each type of testing.  Compare the requirements for facilities/test ranges dictated by the scope and content of planned testing with existing and programmed facility/test range capability, and highlight any major shortfalls.  Identify instrumentation that must be acquired specifically to conduct the planned test program and any airspace or spectrum requirements needed to support testing.

(c) Test Support Equipment - Identify test support equipment that must be acquired specifically to conduct the test program.  Identify unique or special calibration requirements associated with any such equipment.

(d) 	Threat Systems/Simulators - For those systems that require the use of threat systems/simulators, identify the type, model number, and availability requirements for all required threat systems/simulators.  Compare the requirements for threat systems/simulators with available and projected assets and their capabilities.  Identify any major shortfalls.

(e) 	Test Targets and Expendables - Identify the type, model number, and availability requirements for all test targets and expendables (e.g., targets, flares, chaff, smoke generators, acoustic countermeasures, etc.) that will be required for each phase of testing.  Identify any major shortfalls.

(f) 	Operational Program Test Support - For each T&E phase, identify the type and timing of operational test support required (e.g., aircraft flying hours, vessel underway days, operating personnel hours and other critical operating program support required).

(g) 	Simulations, Models, and Test Beds - For each T&E phase, identify the system simulations required, including computer-driven simulation models and hardware-in-the-loop test beds (a system representation consisting partially of actual hardware and/or software, and partially of computer models or prototype hardware and/or software).  The rationale for their credible use or application must be explained in an approved TEMP before their use.

(h) 	T&E Administrative Support - For each test phase, identify all administrative and facilities support required.  Identify the organization responsible for providing such support and the source and type of funding required.  Such items as office space and equipment, pier or hangar space, and maintenance services should be discussed.

(i) 	Manpower and Training - Identify manpower and training requirements and limitations that affect test execution.

(J) 	Investment Requirements - Discuss investment requirements for any significant instrumentation capabilities and resources needed to support testing.

  - Resource Summary Updates

The initial TEMP should project the key resources necessary to accomplish DT&E and OT&E.  As system acquisition progresses, test resource requirements shall be reassessed and subsequent TEMP updates shall reflect any changed system concepts or requirements.

Appendices:

  - Bibliography

Cite all documents referred to in the TEMP.  Also cite all reports documenting developmental and operational testing and evaluation of the system.

  - Acronyms

List and define all acronyms used in the TEMP.

  - Points of Contact

Provide a list of Points of Contact for all participating organizations (Project Manager, Component, Sponsor, Support Organization Representatives, testers, evaluators, etc.)

## APPENDIX A

## Acronyms

ADA	Acquisition Decision Authority

ADE	Acquisition Decision Event

APB	Acquisition Program Baseline

CAE	Component Acquisition Executive

COI	Critical Operational Issue

CTP	Critical Technical Parameter

DT&E	Developmental Test and Evaluation

EOA	Early Operational Assessment

FOT&E	Follow-On Test and Evaluation

IPT	Integrated Process Team

IV&V	Independent Verification & Validation

KPP	Key Performance Parameter

M&S	Modeling and Simulation

MNS	Mission Needs Statement

OA	Operational Assessment

ORD	Operational Requirement Document

OTA	Operational Test Authority

OT&E	Operational Test & Evaluation

PM	Program Manager

S&T	Science and Technology

T&E	Test and Evaluation

TEMP	Test and Evaluation Master Plan

TMOT	Test Management Oversight Team

APPENDIX B

T&E Terms and Definitions

Acquisition Decision Authority:  With respect to a major DHS acquisition program, means the individual within the Department of Homeland Security designated with overall responsibility (including acquisition decision-making) for the program.

Conformity Assessment: An evaluation that determines whether the requirements for a specific system or equipment are fulfilled. It may include: sampling and testing; inspection; supplier's declaration of conformity; certification; and quality and environmental management system assessment and registration.

Contractor Test:  Testing performed by the contractor or developing agency during the development of a product.  This includes component testing, integration testing and the final system level test.

Critical Operational Issue (COI):  COIs are the operational effectiveness and operational suitability issues (not characteristics, parameters, or thresholds) that must be examined in OT&E to evaluate/assess the system’s capability to provide the desired capability.

Critical Technical Parameter (CTP):  Measurable critical system characteristics that, when achieved, allow the attainment of desired operational performance capabilities.  They are technical measures derived from desired user capabilities.  Failure to achieve a critical technical parameter should be considered a reliable indicator that the system is behind in the planned development schedule or will likely not achieve an operational requirement.  CTPs directly support Critical Operational Issues.

Demonstration:  A limited exhibition of the operation, use, maturity, operational potential or other characteristic of a device, process, product, technology or system.  Demonstrations are generally conducted to inform interested parties in an explanatory, but not conclusive manner regarding some aspect of interest regarding the thing being demonstrated.  “Demonstrations” typically do not provide the levels of statistical confidence, repeatability, closely controlled conditions and other elements that characterize more formal and rigorous “testing.”

Developmental Test: Any testing used to assist in the development and maturation of products, product elements, or manufacturing or support processes.  Also any engineering-type test used to verify that design risks are minimized, substantiate achievement of contract technical performance, and certify readiness for Operational Testing.

Early Operational Assessment (EOA): An operational assessment conducted prior to or in support of prototype testing.  EOA assess the operational impact of candidate technical approaches and to assist in selecting preferred alternative system concepts.

Experiment:  A limited trial or tentative procedure conducted to test a principle, supposition or hypothesis, for the purpose of understanding the behavior of a system or discovering something unknown.  Experiments are typically directed toward increasing knowledge and understanding in the field of system research, development and acquisition supporting the establishment of long term operational capabilities.  Experiments, by themselves, generally do not provide sufficient basis for conclusions on the operational effectiveness or suitability of an acquired system.

Follow-On Operational Test and Evaluation (FOT&E): Test and Evaluation that may be necessary after system deployment to refine estimates made during operational test and evaluation, to evaluate production changes, and to re-evaluate the system to ensure that it continues to meet operational needs.

Independent Verification and Validation (IV&V): The verification and validation of a software product by an organization that is both technically and managerially separate from the organization responsible for developing the product.

Information Assurance:  Activities that protect and defend information and information systems by ensuring their:

- Availability: Timely, reliable access to services.

- Integrity: Protection from unauthorized change.

- Authentication: Verification of originator.

- Confidentiality: Protection from unauthorized disclosure.

- Non-repudiation: Undeniable proof of participation.

Integrated Test and Evaluation Program: The planning, execution and reporting on the totality of test and evaluation events conducted on a system or equipment throughout the system technology development and acquisition.  The purpose of ITEP is to ensure that the system and/or component are thoroughly tested, that redundant testing is minimized, and associated costs and time are conserved.

Integration Testing: The process of testing the segments of a system as they are developed and integrated with other segments to ensure individual interfaces meet the design criteria.  This usually follows unit testing which tests the segment to ensure it meets the design criteria of that segment.

Key Performance Parameter (KPP):  Those attributes or characteristics of a system/program/project that are considered critical or essential parts of an effective system/program/project capability.

Maintainability:  The ability of a system to be retained in, or restored to a specified condition when maintenance is performed by personnel having the specified skill levels, using prescribed procedures and resources, at each prescribed level of maintenance and repair.  Maintainability is a characteristic of design and installation, expressed as the probability that an item will be retained in or restored to a specified condition within a given period of time, when the maintenance is performed in accordance with prescribed procedures and resources.

Measures of Effectiveness:  Measures of Effectiveness (MOEs) are operational outcome measures that identify the most critical performance requirements needed to meet system-level capability objectives.  Operational effectiveness is the overall degree of a system’s ability to provide desired capability considering the total operational environment.  For example, weapon system effectiveness would consider environmental factors such as operator organization, doctrine, and tactics; survivability; vulnerability; and threat characteristics.

Measure of Performance:  Measures of Performance (MOPs).characterize physical or functional attributes relating to the execution of the system’s function. They quantify a technical or performance requirement directly derived from MOEs and MOSs.  MOPs should relate to these measures such that a change in MOP can be related to a change in MOE or MOS.  MOPs are used to derive, develop, support, and document the performance requirements that will be the basis for design activities and process development.  They also are used to help identify the critical technical parameters.

Operational Assessment (OA): An evaluation of operational effectiveness and operational suitability made by an independent operational test activity, with user support as required, on other than production systems.   OAs focus on developmental efforts, programmatic voids, risk areas adequacy of requirements and the ability of the program to support adequate Operational Testing (OT).  OAs may be conducted at any time in a program lifecycle using technology demonstrators, prototypes, mock-ups, engineering development models or simulators, but are typically done early in the concept or development phases.  OAs will not substitute for Operational Testing and Evaluation necessary to support full rate production and deployment decisions.

Operational Effectiveness: Measure of the overall ability of a system to provide desired capability when used by representative personnel in the environment planned or expected for operational employment of the system considering organization, doctrine, tactics, supportability, survivability, vulnerability, and threat.

Operational Suitability: The degree to which a system can be placed and sustained satisfactorily in field use with consideration being given to availability, compatibility, transportability, interoperability, reliability, wartime usage rates, maintainability, safety, human factors, habitability, manpower, logistics supportability, natural environmental effects and impacts, documentation, and training requirements.

Operational Test:  The field test performed under realistic conditions, overseen and evaluated by an activity independent from the agency developer and user organizations, of any system or key component of a system for the purposes of determining the effectiveness and suitability of that system or component when used by typical users in the expected operating environment.

Regression Testing:  Testing of computer software and/or systems to assure correct performance after changes were made to code that previously performed in a known manner.  Regression testing seeks to uncover regression faults that occur when software functionality that previously worked as desired, stops working or no longer works in the same way that was previously planned.  Regression faults typically occur as an unintended consequence of program changes.

Reliability:  The ability of a system to provide desired capability without failure, degradation, or demand on the support system; including the ability to perform required functions in routine and non-routine and/or unexpected circumstances.

Test:  A program or procedure designed to obtain, verify or provide data for the evaluation of any of the following: 1) progress in accomplishing developmental objectives; 2) the performance, operational capability and suitability of systems, subsystems, components and equipment items; and 3) the vulnerability and/or lethality of systems, subsystems, components and equipment items.

Validation:  The process of evaluating a system or component (including software) during or at the end of the development process to determine whether it satisfies the specified user’s needs.  Validation answers the question; “Is it the right product for the established need?”

Verification:  The process of confirming that a system or system element is designed and/or built as intended; in other words, that the system or element meets design-to or build-to specifications.  Verification answers the question: “Is the product as we expected it to be?”

Test and Evaluation Master Plan (TEMP)
for

(PROGRAM TITLE)

Submitted by:	___________________________________________	_________________	Program Manager 	Date

Endorsed by:	___________________________________________	_________________

User/Operator	Date

Approved  by:	___________________________________________	_________________

Operational Test Authority	Date

Approved  by:	___________________________________________	_________________

Director, Operational Test and Evaluation (Section D)	Date

Approved by:	____________________________________________	_________________	Acquisition Decision Authority 	Date

APPENDIX C

Table of Contents

Executive Summary

Revision Summary (if applicable)

- Introduction

  - Background

Operational Performance Requirements

Critical Technical Parameters

- Program Summary

  - Integrated Master Schedule

Management

Section C.	Developmental Test and Evaluation Outline

  - Developmental Test and Evaluation Overview

Developmental Test and Evaluation to Date

Future Developmental Test and Evaluation

Developmental Test and Evaluation Plans and Reports

Section D.	Operational Test and Evaluation Outline

  - Operational Test and Evaluation Overview

Critical Operational Issues

Operational Test and Evaluation to Date

Planned Operational Test and Evaluation

Operational Test and Evaluation Plans and Reports

Section E.	Test and Evaluation Resource Summary

  - Summary

Resource Summary Updates

Appendices

  - Bibliography

  - Acronyms

  - Points of Contact

APPENDIX D

DHS TEMP Review Checklist

# GENERAL

- Does the TEMP accurately describe the comprehensive test and evaluation program, including all known or anticipated T&E activities and events over the program life cycle?

- Is the TEMP compliant with the format and content of the DHS guidance?

- Are all changes to the TEMP described in the Revisions Summary (if applicable)?

- For programs with multiple projects, does the TEMP address the required T&E throughout the program’s life cycle, including activities for each project/discrete useful segment?

- Do the operational requirements, Key Performance Parameters (KPPs) and Critical Technical Parameters (CTPs) identified in the TEMP trace to the Operational Requirements Document (ORD)?

- Does the TEMP show that DT&E and OT&E begin early enough to assess performance, identify risks, and estimate operational potential prior to scheduled production and deployment decisions?

- Are the required test reports scheduled to be available to support key milestone decisions?

- Is OT&E overseen and evaluated by an organization independent of the developer and program office?

- Has adequate time for data analysis and report development been factored into the schedule?

- Have adequate numbers of test assets been identified for OT and DT?

- Will production representative units be available and dedicated to OT?

12. Have an adequate number of test hours been scheduled to resolve suitability COIs?

# Footnotes

The level of the OTA signature is dependent on the level of the ADA

# Comments

Note to Lee Ann:  Remove ISSA line